BOROUGH OF RED BANK

COUNTY OF MONMOUTH

RESOLUTION NO. 20-82

A RESOLUTION AUTHORIZING CHANGE ORDER NO. 1 IN THE AMOUNT OF $18,173.00 SUBMITTED BY PRECISE CONSTRUCTION, INC. FOR ADDITIONAL UNEXPECTED WORK REQUIRED FOR THE IMPROVEMENTS TO BELLHAVEN NATURE AREA PARK

WHEREAS, on September 25, 2019, the Borough awarded a contract to the lowest responsible bidder, Precise Construction, Inc. of Freehold, NJ, in the amount of $197,065.00 for improvements to Bellhaven Nature Area Park (the “Project”); and

WHEREAS, during construction of the Project, a previously unknown underground storage tank was discovered on the subject property; and

WHEREAS, Precise Construction, Inc. removed the underground storage tank and has now submitted to the Borough Change Order No. 1 for the additional costs of performing said removal under its contract for the Project; and

WHEREAS, Change Order No. 1 submitted to the Borough by Precise Construction, Inc. increases the amount of the contract by $18,173.00 and the Borough CFO has issued a Certificate of Available Funds; and

WHEREAS, the Project Engineer has recommended the approval of Change Order No. 1 for the Project;

NOW, THEREFORE, BE IT RESOLVED by the Mayor and Council of the Borough of Red Bank that the above-described Change Order No. 1 from Precise Construction, Inc. for removal of a previously unknown underground storage tank from Bellhaven Nature Area Park is hereby approved in the amount of $18,173.00; and

BE IT FURTHER RESOLVED that the Borough Clerk forward a certified true copy of this resolution to the Borough Administrator, Borough CFO, Project Engineer, and Precise Construction, Inc.

|  | Motion | Yes | No | Abstain | Absent |
| --- | --- | --- | --- | --- | --- |
| Councilman Yassin |  |  |  |  | X |
| Councilwoman Triggiano |  | X |  |  |  |
| Councilman Ballard |  | X |  |  |  |
| Councilman Yngstrom | Motion | X |  |  |  |
| Councilman Zipprich | Second | X |  |  |  |
| Councilwoman Horgan |  | X |  |  |  |

Dated:  February 26, 2020

I hereby certify the above to be a true copy of a resolution adopted by the Council of the Borough of Red Bank, in the County of Monmouth, at a meeting held on February 26, 2020.

Pamela Borghi

____________________________________________

Pamela Borghi, Municipal Clerk